|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint No | Sprint Goal | Sprint Tasks | Start Date and End Date | ScrumMaster | Daily Stand-up  1 | Daily Stand-up  2 | Daily Stand-up  3 | Sprint Review |
| 1 | Initialize the project.    Work on Speech-to-text and Web scraping.  Performing Sentimental Analysis | Data generation  Data cleaning  Aims and Objectives of the project.  Functional and Non-Functional requirements  Finalizing the project schedules | Start Date:31/03/24  End Date:19/04/24 | Samik | Date: 24/04/2024.  Meeting Time: 4:00 pm  Discussion of:  This was the meeting in which we decide the roles | Date: 02/03/2024  Meeting Time: 3:00 pm  Discussion of:  The meeting was mainly a check-up.  We finalized the project topic.  We decided to work on tango eye. | Date: 18/04/24  Meeting Time: 4:00pm  Discussion of:  In this meeting we spoke about the problems we had we had when getting the data, in the web scraping we had a problem getting access and for speech to text we could not download audiobooks. | This was the first and almost.  the longest sprint. Mainly because  of the initiation of project. We also accomplished the main tasks of the project that was related to data creation, data cleaning, performing sentimental analysis, identifying aims and objectives of the project, and Finalizing the project schedules. |
| 2 | Create the presentation skeleton. | Model Creation and training dataset.  Validation and Evaluation of the models | Start Date: 20/04/24.  End Date: 25/04/24 | Shabbir | Date: 21/04/24.  Meeting Time: 4:00 Pm  Discussion of:  We spoke about the model creation and dataset and started making plan on what to accomplish in the coming days. | Date: 23/04/24  Meeting Time: 3:00 pm  Discussion of:  We had a short meeting to discuss the presentation skeleton finalizing all the slides and information to use in those slides | Date: 25/04/24  Meeting Time: 3:00pm  Discussion of:  This was the final sprint and meeting; in this meeting we finished the validation and evaluation of the models | we were able to accomplish all of our main tasks. During this sprint, we created the presentation skeleton, worked on our models, and developed the functional and non-functional requirements table. It's great to see that everything went smoothly, and I enjoyed my role as a scrum master. |
| 3 | Tuning of models  Creation of project management plan  Presentation content | Tuning of models for the merged dataset  Creation of test/quality plan  Update of presentation content and blogs | Start Date: 26/04/24  End Date: 02/05/24 | Uswat | Date:27/04/24  Meeting Time: 4:00pm  Discussion of:  Review of models and its accuracy.  Assigning presentation slides for team members to work on. | Date: 01/05/24  Meeting Time: 5:00pm  Discussion of:  Review of test plan  Review of test/quality plan  Updating presentation slides and reviewing it | Date:  Meeting Time:  Discussion of: | We achieved all our objectives for this sprint. We created our test plan, quality plan and risk assessment table. We ensured that all models had desired accuracy. Overall, everything went well. |
| Scrum Closure | Review of codes  Update of project plan  Review of presentation slides | Checking that all codes run correctly  Updating the project plan  Review presentation slides  Assigning slides to each team member for the upcoming presentation | Start Date:02/05/24  End Date: 02/05/24 | Uswat | Date: 02/05/24  Meeting Time: 2:00pm  Discussion of:  Reviewing all codes. Review of all tables and presentation slides. Assigning slides to each team to prepare scripts. | Date:  Meeting Time:  Discussion of: | Date:  Meeting Time:  Discussion of: | We were all happy with what we have been able to accomplish. We reviewed all tasks and ensured we met the requirements of the project. |